}

Guide 1. Definition of the APT Project

Capstone Course

- PART I

1. Personal Background

Below is a table in which you must fill in the requested information.

| Student Name | Betzabe Ruiz, Sebastian Urrutia, Matias Recabarren, Felipe Arcos |
| --- | --- |
| Rut | 21392915-1, 21241316-K, 21649587-K, 21075056-8 |
| career | Computer engineering |
| headquarters | Puente Alto |

2. Description of the APT Project

In the description, briefly state the name of your APT project and the competencies from the graduate profile that you will be applying. If your degree program defines performance areas, also mention which performance areas the project is linked to.

| Project Name | TUPYMEGESTIONA |
| --- | --- |
| Performance area(s) | - Software Project Management and Leadership. - Analysis, Modeling, and Architecture of System Solutions. - Web Application Development and Object-Oriented Programming. - Database Design, Modeling, and Management. - Quality, IT Security, and Vulnerability Prevention |
| Competencies | Specialty Competencies: 1. Propose IT solutions by conducting a comprehensive analysis of processes in accordance with the organization’s requirements. 2. Develop the architectural model for a system solution that supports business processes in accordance with the organization’s requirements and industry standards. 3. Manage IT projects, offering alternatives to aid decision-making in accordance with the organization’s requirements. 4. Build data models to support the organization’s requirements based on a defined design that is scalable over time. 5. Program queries or routines to manipulate information in a database in accordance with the organization’s requirements. 6. Develop programs and routines of varying complexity to address the organization’s requirements, in line with market technologies and using best coding practices. 7. Resolve system vulnerabilities to ensure that the developed software complies with industry-required security standards. Generic Competencies: 1. Develop one’s own entrepreneurial skills through experiences in the field of specialization. 2. Communicate orally and in writing, applying linguistic-pragmatic tools and comprehension strategies that enable the resolution of communication problems in academic contexts, in accordance with the Common European Framework of Reference for Languages. 3. Communicate orally and in writing using the English language in social and professional situations at an intermediate level, according to the TOEIC and CEFR proficiency scales. |

3. Rationale for the APT Project

Below are various fields that you must fill out with the requested information. This section asks you to describe your project in detail and explain its relevance and significance.

| Significance of the APT Project | Problem and Context: Micro, small, and medium-sized enterprises (MSMEs) in Chile face a significant operational gap because they manage their business processes and inventories using manual spreadsheets (Excel) or paper, lacking role-based access controls, strict warehouse management, and automated payment gateways. Traditional enterprise resource planning (ERP) systems are not viable due to their high acquisition costs and complexity of use. Location and Stakeholders: The project is set within the Network of Small and Medium-Sized Enterprises (PYMES Chile) and impacts business owners/managers, inventory/warehouse managers, salespeople, and end customers. Value Proposition: TuPymeGestiona provides an accessible and modern technological solution that promotes digitization and operational formalization, increasing inventory management efficiency by 30% during its first six months of use. |
| --- | --- |
| APT Project Description | The main objective of the project is to digitize and centralize the operational and commercial management of small and medium-sized enterprises in Chile by implementing an accessible, efficient, and low-cost web-based solution that replaces the use of manual Excel spreadsheets. The goal is to optimize business control and achieve a 30% increase in inventory management efficiency during the first six months of use. The solution is designed as a comprehensive, modular, and scalable web platform, built using a layered architecture and object-oriented programming. To address the operational challenges faced by SMEs, the system is structured around two interconnected applications: - Main Application: It centralizes day-to-day operations, allowing customers to browse multi-store catalogs and shop online through integration with the Mercado Pago payment gateway (in a Sandbox testing environment); enabling sellers to record and view sales; and allowing warehouse staff to manage inventory by recording stock receipts, shipments, and adjustments with full traceability. Additionally, it generates sales and inventory reports that can be exported to PDF and Excel, and includes an automatic email notification module for tracking purchases and orders. - Administrator Application: Designed exclusively for system administration, allowing administrators to configure global settings, manage multiple companies, branches, and warehouses, set up payment methods and order statuses, and manage users along with their roles and access profiles to ensure proper segregation of duties. |
| Relevance of the project to the graduate profile | The APT Project is directly related to the graduate profile, as it covers the entire life cycle of a professional software product and requires the rigorous application of the stated competencies: Proposing Solutions and Architectural Models: Business processes were comprehensively analyzed to formalize 26 functional and 12 non-functional requirements, resulting in the structuring of a standard layered architecture. Data Models and Query Programming: A scalable relational database capable of supporting multiple branches and warehouses was modeled, and procedures and queries were programmed to ensure transactional consistency of inventory. Building Routines of Varying Complexity and Resolving Vulnerabilities: This involves programming integrations via REST APIs with Mercado Pago and SMTP services, applying role-based authentication, strict form validation, and security flaw mitigation (keeping critical vulnerabilities at 0). Project Management and General Skills: This enables leading project iterations, controlling costs through performance metrics (CPI and SPI), documenting according to formal standards (IEEE 830), and translating technical API specifications into English. |
| Relationship to Professional Interests | The team’s professional interests are focused on applied software engineering: full-stack web development, relational database design, quality assurance (QA), applied cybersecurity, and technology project management using agile and hybrid frameworks. The platform faithfully reflects these interests by addressing a real market need through scalable code, automated testing, and modern design patterns. Developing this project exposes the team to the actual standards and challenges of the IT industry, strengthening the technical expertise required to lead corporate solutions or launch technology startups. |
| Feasibility of the APT Project | Duration: The project will take place during the academic semester (August 18 to December 15, 2026), with a total of 1,920 man-hours, distributed as 480 hours for each of the four team members. Resources and Materials: • Personal computers for analysis, design, and programming. • Visual Studio Code development environment, Git/GitHub for version control, and Figma for UI/UX design. • Object-oriented languages and frameworks for layered architecture. • Relational database engine for modeling and executing DDL/DML scripts. • Cloud-based dev/test infrastructure with a domain, hosting, and integration APIs (Mercado Pago Sandbox, SMTP), funded with an allocated budget of 200,000 CLP. Enabling factors: A foundation built on the MVP validated in previous semesters, a balanced distribution of roles (PM, Analyst/Frontend, DBA/Backend, QA), and technical guidance from faculty. Risk Factors and Mitigation: The learning curve associated with payment gateway interoperability and potential delays on the part of service providers; these are mitigated through the use of official technical documentation, controlled biweekly sprints, and a 10% contingency budget reserve ($1,140,000 CLP). |

- PART II

4. Objectives

In this section, you should define the general and specific objectives of the APT Project. It is important to note that objectives should be stated clearly and concisely, without providing further explanation—that is, they should be self-explanatory. We suggest phrasing them using an infinitive verb, as this requires you to specify concrete actions.

| Overall Objective | Develop and implement the comprehensive TuPymeGestiona web platform using a layered, object-oriented system architecture, centralizing the management of service providers, warehouse inventory, multi-store sales, and a digital payment gateway for small and medium-sized businesses in Chile. |
| --- | --- |
| Specific Objectives | Analyze and formalize the organization's requirements by designing the architectural model for the distributed solution, which consists of two interconnected applications (main and maintenance). Design and build a scalable relational data model, programming queries and routines that ensure the consistency and transactional integrity of inventory transactions. Build the secondary application for managing and configuring users, access profiles, companies, branches, warehouses, and payment methods. Build the core business application that manages the product catalog, order processing, sales transactions, integration with Mercado Pago Sandbox, and reports in PDF and Excel. Manage the project phases and execute technical testing plans to address security vulnerabilities, achieving a minimum test coverage of 70% in the backend. |

5. Methodology

In the following section, you should describe the methodology—specific to your discipline—that you will use to complete the APT project described above, including the stages and work methods.

Description of the Methodology

A hybrid development methodology will be adopted, integrating the order and rigor of classical software engineering with the adaptability and dynamism of agile frameworks (Scrum): 1. Classical Phase (Structuring and Design): This phase is implemented during the preliminary stages to ensure that the system’s foundations are robust. It encompasses the detailed requirements gathering in accordance with the IEEE 830 standard, entity-relationship modeling of the database, and the definition of the Software Architecture Document (SAD) with a layered and object-oriented programming (OOP) approach. Change control and management tracking plans are established in accordance with PMI guidelines. 2. Agile Phase (Iterative Development via Sprints): Module development is carried out in biweekly sprints designed to maintain a velocity of between 15 and 20 story points. This allows for the validation of incremental functional deliverables at each milestone in the schedule and enables timely adjustments. Team Roles and Responsibilities: • Project Manager (Betzabe Ruiz - 480 h): Overall leadership, schedule management (SPI ≥ 0.95), cost control (CPI 0.95–1.05), risk monitoring, scope validation, and drafting of formal reports. • Programmer/Analyst and Designer (Felipe Arcos - 480 h): Responsive UI/UX design, creation of mockups and navigable prototypes, and front-end programming for both applications. • DBA and Backend Developer (Sebastian Urrutia - 480 h): Relational modeling and normalization, implementation of DDL/DML scripts, development of backend REST services, object-oriented logic, and integration with Mercado Pago. • QA and Testing Engineer (Matías Recabarren - 480 h): Design of the test matrix, execution of unit and integration tests (coverage ≥ 70%), security audits, vulnerability mitigation, and usability testing with end users.

6. Evidence

Below, describe what evidence will be evaluated in the progress report and the final report for your APT project. This evidence must be agreed upon with your instructor. Evidence refers to the deliverables developed during the project that are intended to demonstrate or document how the work has been carried out.

| Type of Evidence (progress or final) | Name of Evidence | Description | Justification |
| --- | --- | --- | --- |
| Preliminary | APT Development | Second phase of the project update, documenting progress on the layered architecture, business logic, and developments regarding maintainers and sales. | Formally define the project’s development status at an intermediate stage. |
| Preliminary | Database Model | Entity-Relationship Diagram and logical model illustrating the structure, entities, and relationships for stores, branches, warehouses, and orders. | Show the normalized relational model that will be used in the platform’s database. |
| Preliminary | Creating Database Tables | DDL scripts for generating tables, referential integrity constraints, and primary and foreign keys for the platform. | This is necessary to build the physical and persistent structure of the database. |
| Preliminary | Database Queries and Stored Procedures | SQL statements and stored procedures designed to manage inventory, record stock receipts and shipments, and query orders efficiently. | This is necessary to interact with the tables, ensuring secure transactions and inventory integrity. |
| Preliminary | APT Final Report | Consolidated document corresponding to the third delivery phase that summarizes the technical, analytical, and methodological process developed. | Submit a comprehensive report on our APT project for academic review. |
| Final | Articles of Incorporation.docx | Founding document formalizing the objectives, sponsors, budget of 12,540,000 CLP, a timeline with 5 milestones, and project boundaries. | Understand and establish the scope, commitments, and governance framework governing the project’s development. |
| Final | ERS Report.docx | Formal software requirements specification structured according to IEEE 830, ISO 9000, and PMI standards for the 26 functional and 12 non-functional requirements. | Establish the agreed-upon technical, architectural, and functional baseline for the solution. |
| Final | Gantt Chart.xlsx | General schedule structured by phases and academic weeks that tracks the delivery dates for each milestone. | Organize and track the execution dates of project activities against the semester calendar. |
| Final | Mockups.docx | Responsive visual mockups of the main and secondary application screens developed for cell phones, tablets, and monitors. | Visually present how the platform’s user interface will look and function. |
| Final | Extended Use Case Document.docx | High-level and extended use case specifications detailing normal paths, alternative flows, and system responses. | Present and detail the interactions that different types of users will have with the system. |
| Final | Requirements Spreadsheet.xlsx | Detailed matrix of functional requirements (R.1 through R.26) and non-functional requirements (R.27 through R.38), categorized by stakeholders and status. | Understand and manage the solution’s requirements to ensure they are fully addressed. |
| Final | WBS Matrix.xlsx | Detailed Work Breakdown Structure (WBS) spreadsheet and effort estimate for the team’s 1,920 working hours. | Break down project activities and provide technical justification for the calculation of work hours. |
| Preliminary | 100% system development | Full delivery of functional software including the main application, secondary application for maintainers, payments via Mercado Pago Sandbox, and reports in PDF/Excel. | Break down project activities and provide technical justification for the calculation of work hours. |
| Preliminary | Test Plan | Document outlining the plan for unit, integration, usability, and security testing, establishing a minimum coverage of 70% for the backend. | Plan and execute quality tests to verify the system’s stability and security. |
| Preliminary | Change Control Matrix | A formal record used to document, evaluate, and implement any adjustments or modifications that arise during the software lifecycle. | Communicate and manage changes made during project development. |
| Preliminary | Scope Verification | Validation matrix that compares the built software against the 26 approved functional requirements. | To report on the requirements that have been met and formally validate that 100% of the scope has been covered. |
| Preliminary | User Manual | Step-by-step guide explaining how to interact with and operate the administrator, salesperson, warehouse manager, and end-customer profiles. | Provide users with a clear and accessible guide for the proper use of the system. |
| Preliminary | Closing Report | A formal document summarizing the results, cost assessment (CPI), timeline (SPI), and lessons learned from the process. | To provide a formal closure to the product development and management process for the institution. |
| Preliminary | APT Presentation Document | Executive document and supporting slides for the defense and live technical demonstration of the system before the Duoc UC evaluation committee. | Present and defend our APT project during the final stage of the degree program. |

7. Work Plan

In the following table, outline the schedule for your APT Project as required.

| APT Project Work Plan |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Competency or Competency Units | Name of Activities/Tasks | Description of Activities/Tasks | Resources | Duration of the Activity | Person in Charge | Remarks |
| Manage IT projects, offering alternatives to aid in decision-making in accordance with the organization’s requirements. | Development of the APT Project Definition | Structure the rationale, objectives, justification, and scope of the Capstone project. | Computer, academic guidelines, and word processor. | August 18, 2026, through August 24, 2026 | The entire team | It is helpful to have the experience and requirements covered in the previous course. |
| Manage IT projects, offering alternatives to aid in decision-making in accordance with the organization’s requirements. | Articles of Incorporation | Draft the formal charter, establishing objectives, stakeholders, budget (CLP 12,540,000), milestones, and risks. | Computer and Duoc UC institutional format. | August 18, 2026, through August 24, 2026 | Betzabe Ruiz | Facilitates the adoption of PMI management standards. |
| Propose IT solutions by conducting a comprehensive analysis of processes in accordance with the organization’s requirements. | Requirements Template | Gather, classify, and catalog the 26 functional requirements and 12 non-functional requirements. | Computer and Excel spreadsheet. | August 25, 2026, through September 1, 2026 | Felipe Arcos | Facilitates the early identification of needs in SME operations. |
| Communicate orally or in writing, applying linguistic-pragmatic tools and comprehension strategies... | ERS Report | Draft the formal Software Requirements Specification document in accordance with IEEE 830 and ISO 9000 standards. | Computer, ERS template, and requirements matrix. | August 25, 2026, through September 1, 2026 | Betzabe Ruiz | Submission of Milestone 1 to the reviewing instructor. |
| Build the architectural model of a system solution that supports business processes in accordance with the requirements... | Prototyping (Mockups) | Design screen mockups with a responsive interface for cell phones, tablets, and monitors. | Computer, design tools, and the internet. | September 1, 2026, through September 8, 2026 | Felipe Arcos | Enables early validation of usability and user experience. |
| Manage IT projects, offering alternatives to aid in decision-making in accordance with the organization’s requirements. | Gantt Chart and WBS | Create a schedule based on biweekly sprints and calculate the estimated effort in workdays. | Computer, Excel templates, and team data. | September 1, 2026, through September 8, 2026 | Betzabe Ruiz | Key to ensuring control over timelines and SPI/CPI metrics. |
| Propose IT solutions by conducting a comprehensive analysis of processes in accordance with the organization’s requirements. | Extended use cases | Document high-level and extended use cases with standard and alternative workflows. | Computer and use case template. | September 1, 2026, through September 8, 2026 | Felipe Arcos and Matías Recabarren | Serves as a direct basis for the testing phase. |
| Build the architectural model of a system solution that supports business processes in accordance with the requirements... | Architecture Document (DAS) | Design the layered architecture and define the modular interaction between both applications using OOP. | Computer and UML diagramming software. | September 8, 2026, through September 15, 2026 | The entire team | Adhere to the mandatory layered design constraint. |
| Build data models to support the organization’s requirements according to a defined and scalable design. | Database model creation | Design a relational entity-relationship diagram that supports multiple companies, branches, and warehouses. | Computer and data modeling software. | September 15, 2026, through September 22, 2026 | Sebastian Urrutia | Resolves the complexity of associating multiple warehouses and branch offices. |
| Program queries or routines to manipulate information in a database according to the organization’s requirements. | Database table scripts and routines | Program DDL statements and optimized queries for transactional inventory control. | Relational database engine and SQL console. | September 15, 2026, through September 22, 2026 | Sebastian Urrutia | Ensure referential integrity and prevent inventory discrepancies. |
| Build programs and routines of varying complexity to address the organization’s requirements... | Secondary App Development (Maintainers) | Program maintenance tools for users, roles, companies, branches, warehouses, and parameters. | Visual Studio Code, web framework, and browser. | September 15, 2026, through September 22, 2026 | Felipe Arcos and Sebastian Urrutia | Delivery and formal approval of Milestone 2. |
| Build programs and routines of varying complexity to address the organization’s requirements... | Main App Development (Sales/Inventory) | Programming modules for the catalog, sales records, orders, and inventory movements. | Visual Studio Code, development language, and database. | September 23, 2026, through October 20, 2026 | Felipe Arcos and Sebastian Urrutia | Delivery and formal approval of Milestone 3. |
| Build programs and routines of varying complexity to address the organization’s requirements... | Mercado Pago Integration and Reports | Integrate the Mercado Pago Sandbox API, the SMTP notification service, and reports in PDF/Excel. | Mercado Pago REST API, Postman, and PDF/XLS libraries. | October 21, 2026, through November 17, 2026 | Sebastian Urrutia and Felipe Arcos | Requires technical reading of the SDK documentation in English; Milestone 4 delivery. |
| Resolve systemic vulnerabilities to ensure that the developed software complies with security standards... | Testing and QA Assurance Plan | Execute unit, integration, and usability tests, keeping critical vulnerabilities at 0. | Testing tools and vulnerability analysis suites. | November 18, 2026, through December 1, 2026 | Matías Recabarren | Required coverage of at least 70% in the backend. |
| Manage IT projects, offering alternatives to aid in decision-making in accordance with the organization’s requirements. | Change Control Matrix | Evaluate and document technical and functional adjustments made during development. | Computer and change control matrix. | November 25, 2026, through December 1, 2026 | Matías Recabarren | Ensures traceability in the event of deviations from the initial scope. |
| Manage IT projects, offering alternatives to aid in decision-making in accordance with the organization’s requirements. | Scope verification | Compare the 26 functional requirements against the implemented web solution. | Traceability matrix. | December 1, 2026, through December 5, 2026 | Betzabe Ruiz and Matías Recabarren | Verifies 100% coverage of the agreed-upon requirements. |
| Communicate orally or in writing, applying linguistic-pragmatic tools and comprehension strategies... | User manuals | Draft detailed guides for Administrators, Salespeople, Warehouse Staff, and Customers. | Computer and word processor. | December 1, 2026, through December 8, 2026 | Felipe Arcos and Matías Recabarren | Ensure that end users understand and use the system correctly. |
| Manage IT projects, offering alternatives to aid in decision-making in accordance with the organization’s requirements. | Closing Minutes and APT Final Report | Consolidate the project evaluation, management metrics (CPI, SPI), and lessons learned. | Computer and closing documentation. | December 8, 2026, through December 15, 2026 | Betzabe Ruiz | Enables the formal closure of the project lifecycle. |
| Develop entrepreneurial skills through experiences in the field of specialization. | Project Presentation and Defense | Demonstrate the integrated operation of the two applications live before the evaluation committee. | Computer, projector, and deployed web platform. | December 8, 2026, through December 15, 2026 | The entire team | Completion of Milestone 5 and completion of the degree program. |

8. Gantt Chart

Find a Gantt chart format that works for you and use it to organize the activities planned in the previous point, taking into account the time allocated for the development of your APT Project. You must adhere to the academic calendar when carrying out the three phases covered by the Degree Portfolio course.

| Activity | Phase 1 |  |  |  | Phase 2 |  |  |  |  |  |  |  |  |  |  |  | Phase 3 |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | S 1 | S 2 | S 3 | S 4 | S 5 | S 6 | S 7 | S 8 | S 9 | S 10 | S 11 | S 12 | S 13 | S 14 | S 15 | S 16 |  | S 17 | S 18 |
| Development of the APT Project Definition | X |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Articles of Incorporation | X | X |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Requirements Template |  | X | X |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| ERS Report (Milestone 1: 09/01) |  |  | X |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Prototyping (Mockups) |  |  | X | X |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Gantt Chart and EDT Matrix |  |  | X | X |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Extended Use Cases |  |  |  | X |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Architecture Document (DAS) |  |  |  |  | X |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Creating a Database Model |  |  |  |  | X |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Database table and routine scripts |  |  |  |  | X | X |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Secondary App Development (Milestone 2: 09/22) |  |  |  |  |  |  | X | X |  |  |  |  |  |  |  |  |  |  |  |
| Main App Development: Catalog and Sales |  |  |  |  |  |  |  |  | X | X |  |  |  |  |  |  |  |  |  |
| Main App Development: Inventory (Milestone 3: 10/20) |  |  |  |  |  |  |  |  |  |  | X | X |  |  |  |  |  |  |  |
| Mercado Pago Sandbox Integration |  |  |  |  |  |  |  |  |  |  |  | X | X | X |  |  |  |  |  |
| Reports and Emails Module (Milestone 4: 11/17) |  |  |  |  |  |  |  |  |  |  |  |  |  |  | X | X |  |  |  |
| Testing and QA Plan |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | X |  |  |  |
| Change Control Matrix |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | X |  |
| Scope Verification (100% RF) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | X | X |
| User Manuals |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | X |
| Closing Minutes and APT Final Report |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | X |
| Presentation and Defense (Milestone 5: 12/15) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | X |